Project Charter

1. Project Identification

Project Title:

ProcessIQ – AI-Driven Process Intelligence for Data-Governed Process Improvement (Control Tower)

Name:

Kaviya R, Pooja P, Sarah Jane

2. Problem Statement (As Is)

What is the current business problem?

Organizations generate large volumes of process and operational data, but this data is often fragmented, inconsistent, incomplete, and difficult to interpret. As a result, process teams spend significant time manually analyzing process performance, identifying bottlenecks, assessing data quality, and determining where improvements are required.

Existing process analysis approaches often focus on individual KPIs or isolated process issues without providing a unified view of:

- Process performance and bottlenecks

- Data quality and governance

- Process maturity

- Root causes and process gaps

- Recommended improvement actions

- Expected next state of the process

This makes it difficult for decision-makers to quickly understand what is wrong, why it is happening, and what action should be taken next.

Why are we solving this now?

With increasing adoption of AI, automation, and data-driven decision-making, organizations need a scalable way to convert process data into actionable intelligence.

A unified AI-driven solution can reduce manual analysis, identify process and data governance gaps earlier, and help teams move from reactive problem-solving to proactive process improvement.

3. Project Goal (To Be)

What specific outcome are we trying to achieve?

Develop ProcessIQ, an AI-driven process intelligence solution that analyzes process and data-governance information to provide a unified assessment of process health and actionable improvement insights.

By the end of the hackathon, the solution aims to:

- Assess data governance quality across dimensions such as completeness, accuracy, consistency, timeliness, lineage, ownership, metadata, and access.

- Generate a process maturity score and maturity level.

- Identify major process gaps, bottlenecks, and improvement areas.

- Use AI-driven process intelligence to identify patterns and relationships within the available data.

- Apply rule-based logic to identify relevant triggers and recommended actions.

- Predict or recommend a suitable next-state / target-state process.

- Present the findings through an intuitive dashboard/control-tower style interface.

SMART Goal:

By the end of the hackathon, develop a functional ProcessIQ prototype that transforms available process and governance data into measurable maturity insights, identified gaps, actionable recommendations, and proposed target state to support faster and more informed process-improvement decisions.

4. Project Scope (In-Scope vs. Out-of-Scope)

In-Scope

- Process data analysis

- Data quality and governance assessment

- Process maturity assessment

- Identification of process gaps and bottlenecks

- AI-driven pattern and relationship analysis

- Knowledge-graph-based process intelligence

- Rule-based trigger and recommendation generation

- Target-state / next-state prediction or recommendation

- KPI and process-performance visualization

- ProcessIQ dashboard / control-tower concept

- Demonstration using available hackathon data

Out-of-Scope

- Direct modification of live enterprise processes

- Production deployment

- Fully autonomous process execution

- Replacement of existing enterprise systems

- Integration with all organizational data sources

- Real-time enterprise-wide monitoring

- Final business decisions without human validation

5. Voice of the Customer (VoC) & Stakeholders

Who is the end user?

Primary Users:

- Process owners

- Business analysts

- Process excellence / Process Intelligence teams

- Data governance teams

- Operations managers

Secondary Stakeholders:

- IT and data teams

- Business leadership

- Compliance and governance teams

- Continuous improvement teams

What do they need or value most?

The customer needs a solution that provides:

- Visibility: A clear view of process performance and health.

- Accuracy: Reliable insights based on available process and data-quality information.

- Speed: Reduced time spent on manual analysis.

- Root-cause visibility: Understanding not only what is wrong but why.

- Actionability: Clear recommendations rather than only dashboards and metrics.

- Prioritization: Identification of the most critical gaps requiring attention.

- Governance: Visibility into data quality and governance weaknesses.

- Future-state guidance: Understanding what the improved process could look like.

Key VoC:

"I need to quickly understand where my process is failing, why it is failing, and what I should do next."

6. High Level Milestones (DMAIC Timeline)

| Phase | Timeline | Key Milestones |
| --- | --- | --- |
| Define | Week 1 | • Finalize problem statement and business objective • Define project scope and stakeholders • Define customer requirements and success criteria • Identify process and data governance dimensions • Finalize ProcessIQ solution concept |
| Measure | Week 2 | • Identify available data and relevant process metrics • Assess data quality and governance dimensions • Establish baseline KPIs • Collect and validate process data |
| Analyze | Weeks 2-3 | • Analyze process patterns, bottlenecks, and relationships • Develop process maturity assessment • Identify key gaps and root causes • Build knowledge graph / process intelligence layer |
| Improve | Week 3 | • Develop AI-driven insights • Implement rule-based triggers • Generate recommendations • Develop target-state / next-state prediction • Build ProcessIQ dashboard / control-tower prototype • Demonstrate how identified gaps translate into improvement actions |
| Control | Week 4 | • Define monitoring KPIs • Establish maturity and governance tracking • Validate recommendations and outputs • Demonstrate continuous monitoring through the control-tower concept • Finalize prototype and hackathon presentation • Document future scalability and implementation opportunities |

Project Success Criteria

The project will be considered successful if ProcessIQ can demonstrate the complete flow:

Process/Data → Data Governance Assessment → Process Intelligence → Maturity Assessment → Gap Identification → Rule Trigger → Recommendation → Target State → Monitoring

The solution should ultimately help stakeholders move from:

"What is happening?"

to

"Why is it happening?"

and finally to

"What should we do next?"